## Slide 1: NextGen Volunteer Adoption (NGVA) Ad Hoc Update
Gerardo Barbosa
NGVA Ad Hoc Committee Chair
21 October 2023

## Slide 2: Contents
Committee Composition
Pilot Approach
High-Level Pilot Schedule
  Iteration 1 Scope & Screenshots (completed)
  Iteration 2 Scope & Screenshots (UAT in progress)
  Iteration 3 Scope (development work in progress)

## Slide 3: 2023 Committee Composition
Volunteers:
Gerardo Barbosa (Chair)
John Barr
Bill Fowlkes
Adam Jastrzebski
Joe Lillie
Joe Pennisi
Ken Pigg
Mary Ellen Randall
Jon Rosdahl
John Walz
NextGen Volunteer Adoption Ad Hoc
Priscilla Amalraj
Ray Borgone
John DeSimone
Donna Grey
Rich Jannuzzi
Barb Kmiec
Teresa Sacks
Suzanne Stiles
Mona Watekar
Professional Staff:
Madhavi Alaparthy
Larry Bolsch
Morgan Cutts
Jon Gaughran
Sampath Heragu
Lori Keller
Anthony Patane
Tom Siegert
Linda Thiel
Notes: Volunteers
Gerardo Barbosa (Chair)
John Barr
Bill Fowlkes
Adam Jastrzebski
Joe Lillie
Joe Pennisi
Ken Pigg
Mary Ellen Randall
Jon Rosdahl
John Walz
Madhavi Alaparthy
Priscilla Amalraj
Cherif Amirat
Larry Bolsch
Ray Borgone
Morgan Cutts
John DeSimone
Sampath Heragu
Jon Gaughran
Donna Grey
Rich Januzzi
Lori Keller
Barb Kmiec
Anthony Patane
Teresa Sacks
Tom Siegert
Suzanne Stiles
Linda Thiel

## Slide 4: Pilot Approach
NextGen Volunteer Adoption Pilot - Sprint Iterations - Scrum (Agile Development) |  |  |  |  |  | 
Project Initiation (1-Aug to 4-Aug) | Iteration-1 | Iteration-2 | Iteration-3 | Iteration-4 | Iteration-5 | Iteration-6
 | 7-Aug to 6-Sept | 7 Sept to 6-Oct | 9-Oct to 27-Oct | 30-Oct to 17-Nov | 20-Nov to 8-Dec | 11-Dec to 22-Dec
W0 | W1-W5 | W5-W9 | W10-W12 | W13-W15 | W16-W18 | W19-W20
  Pilot Approach:
  Functionality will be developed in 6 iterations
  Functionality will be validated incrementally and iteratively
  There will be detailed specifications and acceptance criteria for each iteration
  After each iteration, IEEE will review the outcome and will decide to either:
    Continue to the next iteration as planned
    Change course based on feedback from current iteration
    Abort the Pilot altogether
  Rollout Approach:
  The functionality will be made available to the pilot participants in a test environment
  Rollout to production will be at the successful completion of the pilot and will involve additional logistics

## Slide 5: High-Level Pilot Schedule

## Slide 6: Iteration-1 Scope
  Downloading CB transactions from Coupa for the HOPs that the volunteer is entitled to
  Viewing balances of the HOPs that the volunteer is entitled to
  Downloading template for creating transaction files to upload
  Downloading the tasks for a conference, Geo Units and Standards
  Design and implementation of the transaction database

## Slide 7
Manage Transactions Flow

## Slide 17: Iteration 2
  Uploading tagged and classified (revenue/expense) transactions individually or in bulk (both CB and non-CB accounts)
  Viewing and managing uploaded transactions (Staff)
  Submitting CB payment requests*
  Submitting inter-HOP transfer requests *
  Reviewing and approving CB payment requests (Staff) *
* Development work began in Iteration 2 and will be completed in Iteration 3

## Slide 18: Dashboard after successful login

## Slide 19: Manage Transactions

## Slide 20: Manage Transactions - Inhouse Account

## Slide 21: List of Transactions - Inhouse Account

## Slide 22: List of Transactions - Inhouse Account

## Slide 23: Download Transactions

## Slide 24: Downloaded Transaction File

## Slide 25: Task Assignment

## Slide 26: Transaction Details

## Slide 27: Transaction Details - Update Description & Task

## Slide 28: Transactions - Bulk Update

## Slide 29: Transactions - Bulk Update

## Slide 30: Manage Transactions - Local Bank Account

## Slide 31: Download Transaction Template for Local Bank Account

## Slide 32: Downloaded Transaction Template for Local Bank Account

## Slide 33: Upload Transactions

## Slide 34: Manage Tasks

## Slide 35: Download Active Tasks

## Slide 36: Download Active Tasks

## Slide 37: Downloaded Active Tasks for Standards

## Slide 38: Standards - Flex Fields

## Slide 39: Standards - Flex Fields

## Slide 40: Standards - Flex Fields Update Successful

## Slide 41: Iteration 3
  Uploading and attaching documents to transactions
  Periodic reminder notifications to volunteers to upload transactions in a timely manner
  Committing conference and revenue/expenses to PPM
  Submitting CB payment requests*
  Submitting inter-HOP transfer requests *
  Reviewing and approving CB payment requests (Staff) *
* Started during iteration 2

## Slide 42: Thank you